## Slide 1: HEXASHOP
DAY 1 HOMEWORK | ADVANCED SOFTWARE DEVELOPMENT
Architecture and Sprint Planning
Regis Dianee

## Slide 2: What HEXASHOP is
An online fashion shopping website for men, women, and children.
Customers browse product photos, descriptions, and prices, add items to a cart, update quantities, and place an order. An administrator manages the catalogue, prices, stock, and orders.
SHOP BY CATEGORY
Men
Women
Children
The problem it solves
Customers may need to visit different shops to compare styles and prices.
HEXASHOP gives them one website to browse available items and submit orders.
It also keeps product and order information organised for the administrator.

## Slide 3: Who uses it and what it offers
Customers
Browse products and view prices
Add items to the cart
Place orders
Administrator
Add, update, or remove products
Review and manage orders
CORE FEATURES
Browsing and search
Product details
Shopping cart
Order placement
Admin area

## Slide 4: System architecture: three parts
Customer / Administrator
Opens the website and chooses an action
Frontend: HTML, CSS, JavaScript
Product pages · Search · Cart · Admin screens
Backend: PHP
Business rules · Validation · Cart and order processing · Admin access
Database: MySQL
Users · Products · Orders · Order items · Stock
HTTP request / response
Data flow
1
User action
2
Frontend
3
PHP backend
4
MySQL database
5
Result back to the frontend
External services: none needed for version 1. A payment gateway can be added later.

## Slide 5: Database plan: four tables
Users
Customer and admin accounts
user_id PK
full_name
email
password_hash
role
created_at
Products
Clothing details
product_id PK
name
description
category
size
price
stock_quantity
image_url
Orders
Each belongs to one user
order_id PK
user_id FK
order_date
total_amount
status
delivery_address
Order_Items
Links orders to products
order_item_id PK
order_id FK
product_id FK
quantity
unit_price
Users 1 — many Orders
Orders 1 — many Order_Items
Products 1 — many Order_Items
PK = Primary Key (unique ID) · FK = Foreign Key (link to another table)

## Slide 6: Sprint plan: a working first version
SPRINT GOAL
Customers can browse clothing, add items to a cart, and place an order. The administrator can manage products and orders.
2 weeks
Estimated sprint length
13
Tasks planned
42 hours
Total estimated time
Times are estimates and can be adjusted once the team agrees on the work.

## Slide 7: Sprint tasks (1 of 2)
# | Task | Owner | Time | Status
1 | Confirm requirements and user flow | Regis (Project Lead) | 2 hours | Not started
2 | Create GitHub repository and README | Regis | 1 hour | Not started
3 | Design homepage and product listing | Dianee (Frontend) | 4 hours | Not started
4 | Build responsive navigation and category pages | Regis | 4 hours | Not started
5 | Create MySQL database and tables | Dianee (Database) | 3 hours | Not started
6 | Connect PHP backend to MySQL | Regis (Backend) | 3 hours | Not started
7 | Build product listing and product details | Dianee+ Regis | 4 hours | Not started

## Slide 8: Sprint tasks (2 of 2)
# | Task | Owner | Time | Status
8 | Implement shopping cart and quantity updates | Regis | 4 hours | Not started
9 | Implement order placement and order records | Regis + Dianee | 4 hours | Not started
10 | Build admin product management | Dianee + Regis | 4 hours | Not started
11 | Build admin order review and status updates | Dianee | 3 hours | Not started
12 | Test core flows and fix bugs | All; Dianee coordinates QA | 4 hours | Not started
13 | Review, update README, and prepare demo | All | 2 hours | Not started

## Slide 9: Team roles
R
Regis
Project Lead / Backend Developer
Coordinates the work, confirms requirements, maintains the PHP backend, and connects pages to the database.
P
Regis & Diane
Frontend Developer
Builds navigation, product listings, product details, and the cart layout. Makes pages work on mobile and desktop.
D
Dianee
Database and QA Lead
Designs MySQL tables, checks data relationships, tests key user journeys, records bugs, and confirms fixes.
Team practice: review progress together · commit code regularly · ask for help early

## Slide 10: GitHub setup and workflow
SUGGESTED WORKFLOW
1
Own branch
One branch per member
2
Clear commits
Short, meaningful messages
3
Pull request
Opened for team review
4
Review and merge
Approved work joins main
Repository name
HEXASHOP
Link to be added once the repository is created
README.md should include
Project title
Project description
Main features
Technology stack
Setup instructions
Team members
Architecture diagram

## Slide 11: Summary
A simple full-stack fashion shopping website, built in a two-week sprint by Regis, Pascaline, and Dianee.
Frontend
HTML, CSS, JavaScript
Backend
PHP handles the application logic
Database
MySQL stores users, products, orders, order items
Before submission
Confirm the task estimates
Create the GitHub repository
Add the real repository link
Add the architecture diagram